=========== 30/11/2022 at 11:00 P.M, Sprint 3, Meeting on Google Meet ===============  
Team members present:  
20127038 - Nguyen Phuoc Gia Huy  
20127403 - Pham Tran Minh Ngoc   
20127617 - Trinh The Son   
20127269 - Tran Thi Tuyet Nhung

20127206 - Vu Dinh Duy Khanh   
Team members absent: None

What we have discussed in the planning meeting:  
● Divide Sprint 2 into 2 small parts: Revised Use-Case & template PA3  
● Identify all tasks in Sprint 2 and assign tasks to team members (You can see in the  
following table)

| Part | Tasks | Responsibility |
| --- | --- | --- |
| Revised PA2 | Change use-case model | PTMNgoc, NPGHuy |
| Logical View | Architecture diagram | VDDKhanh |
|  | Package diagram | VDDKhanh |
| Class Diagram | Authentication  Searching | PTTNhung |
|  | Post (song)  Manage homepage | TTSon |
|  | Play music (download, play song, stop song, rate,...)  Playlist GUI (add, remove song, delete playlist) | PTTNhung |
|  | Manage Account  manage Song | NPGHuy |
| Coding | Back-end coding | PTTNhung, VDDKhanh |
|  | Front-end coding | PTMNgoc, NPGHuy, TTSon |

Summary of the meeting:

● Identify all tasks of PA3 and assign them to each member of the team

● Revised PA2 will do in 2-3 days from the day TA send feedback