**Weekly Report**

**27/11/2022– 3/12/2022**

Group ID: 11

Project Name: Music Mobile App

Prepared by: **Trinh The Son**

Team members:

20127038 - **Nguyen Phuoc Gia Huy** *Project manager, Business Analyst*  
20127403 - **Pham Tran Minh Ngoc** *Designer***,** *Developer, Tester*  
20127617 - **Trinh The Son** *Designer***,** *Developer, Tester*  
20127269 - **Tran Thi Tuyet Nhung** *Designer***,** *Developer, Tester*

20127206 - **Vu Dinh Duy Khanh** *Designer***,** *Developer, Tester*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Review documents | 30/11 | PTMNgoc, NPGHuy, | 100% |
| 2 | Back-end coding | 3/12 | VDDKhanh | 100% |
| 3 | Front-end coding | 3/12 | PTMNgoc, NPGHuy, TTSon | 100% |
| 4 | Weekly Meeting | 30/11 | All members | 100% |
| 5 | Weekly Report | 3/12 | TTSon | 100% |

# Issues and impacts:

1. No issue.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Software architecture documents | 10/12 | All members |
| 2 | Weekly report | 10/12 | TTSon |
| 3 | Weekly meeting | 6/12 | All members |